## Slide 1
AUTOMATION PARKING SYSTEM
Progress Report
Week 2
YOLO v5 · Numberplate Detection · ESP32-S3

## Slide 2
Progress – Week 2
AUTOMATION PARKING SYSTEM
01
Dataset Collection & Labeling
Gathered and annotated car numberplate images for YOLOv5 training
02
YOLOv5 Model Training
Trained custom YOLOv5 model achieving mAP@0.5 of 0.95
03
Model Testing & Inference
Validated detection accuracy and inference speed on test images
04
ESP32-S3 Integration
Hardware finalized; ESP32-S3 successfully receiving & processing detections

## Slide 3
Dataset Collection & Model Training
01 / 02 · Progress – Week 2
Dataset Preparation
Source: Car numberplate images Labeling: Manual annotation (bounding boxes) Format: YOLO txt label format Split: Train / Validation / Test sets Model: YOLOv5 (custom trained)
Training Outcome
0.95
mAP @ 0.5 (Primary Metric)
Training completed successfully with
high detection accuracy on numberplates.
Model is ready for integration and deployment.

## Slide 4
Model Testing & Inference
02 / 02 · Progress – Week 2
Detection Performance
Detects car numberplates accurately under varied conditions
Inference runs on Python backend connected via MQTT
Bounding box output fed to SQLite log database
Results validated against held-out test set

## Slide 5
Hardware Integration – ESP32-S3
Progress – Week 2
Hardware: Finalized
Mainboard
ESP32-S3 DevKit
Camera
OV7670 (with FIFO)
Comms
MQTT Broker (Wi-Fi)
Data
[In README file]
Backend
Python inference & logic

## Slide 6
Plans for Week 3
AUTOMATION PARKING SYSTEM · UPCOMING
01
Motion Sensor Firmware
Select & integrate motion sensor module with ESP32-S3
Write firmware driver for motion detection events
Trigger camera capture on motion detection
Test sensor sensitivity and response timing
02
Backend & Firmware Integration
Connect firmware event pipeline to Python backend
Validate end-to-end flow: motion → capture → YOLO → log
Debug MQTT message handling between device & server
Ensure SQLite records are written reliably on each event
03
Debugging & Stabilisation
Identify and fix timing/sync issues in firmware ↔ backend
Run stress tests with repeated detection cycles
Review logs and validate data integrity in SQLite

## Slide 7
Week 2 : Complete
YOLOv5 trained · mAP@0.5 = 0.95 · Hardware finalized · Integration live
AUTOMATION PARKING SYSTEM · PROGRESS REPORT · WEEK 2