## Slide 1
AUTOMATION PARKING SYSTEM
Progress Report
Week 3
YOLO v5 · Numberplate Detection · ESP32-S3 · PostgreSQL

## Slide 2
Progress – Week 2
AUTOMATION PARKING SYSTEM
01
Database
Build a database and test with PostgreSQL
02
YOLOv5 Model Tuning
Tune the YOLOv5 model achieving more accuracy and better multi-plate detection

## Slide 3
Model Tuning
01 / 02 · Progress – Week 3
Plate detection
Character detection

## Slide 4
Database
02 / 02 · Progress – Week 3

## Slide 5
Plans for Week 4
AUTOMATION PARKING SYSTEM · UPCOMING
01
Motion Sensor Firmware
Select & integrate motion sensor module with ESP32-S3
Write firmware driver for motion detection events
Test sensor sensitivity and response timing
02
Backend & Firmware Integration
Connect firmware event pipeline to Python backend
03
Debugging & Stabilisation
Identify and fix timing/sync issues in firmware ↔ backend
Run tests with repeated detection cycles
Review logs and validate data integrity in Database

## Slide 6
AUTOMATION PARKING SYSTEM · PROGRESS REPORT · WEEK 3
Thanks for your listening